CORDOVA PUBLIC COLLEGE

COLLEGE OF COMPUTER STUDIES

# SOFTWARE TEST DOCUMENT

ProctorShield AI Verification and Validation Specification

PROCTORSHIELD AI: AI-ASSISTED ONLINE EXAMINATION AND PROCTORING SYSTEM

Version 1.0 | 5 September 2026

# Approval and Project Team

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| System Developer / Project Manager | Jenelyn S. Inoc |  |  |
| Backend and Database Developer | Christian Glenn C. Pacaldo |  |  |
| Frontend Developer | Dheyan J. Pino |  |  |
| Project Adviser |  |  |  |
| Panel Member |  |  |  |
| Panel Member |  |  |  |

# Revision History

| Version | Date | Description of Changes | Author |
| --- | --- | --- | --- |
| 1.0 | 5 September 2026 | Initial ProctorShield AI document created from the audited as-built codebase, SRS, SPMP, automated checks, and operational configuration. | ProctorShield AI Project Group |

# Project Team Contribution Allocation

| Member | Role | Primary Contribution | Allocation |
| --- | --- | --- | --- |
| Jenelyn S. Inoc | Project Manager | Planning, requirements coordination, review, documentation governance, and acceptance coordination. | For team approval |
| Christian Glenn C. Pacaldo | Backend and Database Developer | Route Handlers, authentication, Prisma/PostgreSQL, billing, storage, security hardening, deployment, and technical documentation. | For team approval |
| Dheyan J. Pino | Frontend Developer | Next.js interfaces, responsive dashboards, exam client, client-side proctoring, live-monitor views, and usability testing. | For team approval |

Contribution percentages are intentionally left for formal team approval; this document does not invent unsupported allocation figures.

# 1. Introduction

This Software Test Document defines the verification strategy, test environment, requirement coverage, execution evidence, defect classification, and acceptance criteria for ProctorShield AI. Results in this baseline were obtained from the repository on 5 September 2026. A status of Pending or Skipped is not treated as a pass.

The test objective is to demonstrate that security-sensitive state is enforced on the server, that the browser interfaces behave consistently on desktop and mobile viewports, and that external integrations fail safely. The document also identifies tests that require a disposable authenticated database, real devices, provider dashboards, a stable HTTPS deployment, or representative users.

## 1.1 Test Basis

Software Requirements Specification Version 2.0 dated 5 September 2026.

Software Project Management Plan Version 3.0 dated 5 September 2026.

Prisma schema and migrations, Route Handlers, React pages/components, shared libraries, Docker configuration, CI workflow, and operational scripts.

README, CI workflow, Docker configuration, environment template, and dated automated execution records.

# 2. Test Environment and Verified Baseline

| Item | Audited Value | Evidence |
| --- | --- | --- |
| Application framework | Next.js 16.3.4; React 19.2.4; TypeScript 5 | Installed dependency tree and successful production build. |
| Data layer | Prisma Client/CLI 7.10.0; PostgreSQL/Neon | package tree, schema with 19 models, three migration baselines. |
| Application surface | 45 API route files; 26 page files | Repository file inventory. |
| Browser projects | Desktop Chromium and Pixel 7 mobile emulation | playwright.config.ts. |
| Local infrastructure | Docker app, Redis 8 Alpine, MinIO, bucket initializer | docker-compose.yml and Dockerfile. |
| External integrations | Pusher, Gemini, Google OAuth, SMTP, PayMongo test mode | Server libraries, Route Handlers, environment template. |

## 2.1 Executed Quality Checks

| Check | Result | Evidence and Interpretation |
| --- | --- | --- |
| Node unit/security tests | PASS - 30/30 | npm test; zero failed, skipped, or cancelled. |
| ESLint error gate | PASS | npm run lint -- --quiet completed with exit code 0. |
| TypeScript no-emit check | PASS | npx tsc --noEmit --incremental false completed with exit code 0. |
| Next.js production build | PASS | next build compiled, type-checked, generated the application route manifest, and completed with exit code 0. |
| Playwright default suite | PASS WITH SKIPS - 14 passed, 8 skipped | Public/security scenarios passed on desktop and mobile; authenticated flows were disabled by configuration. |
| Dependency audit | FAIL / OPEN | npm audit --omit=dev --audit-level=high reported one high and one moderate mysql2 advisory through Prisma tooling; forced breaking downgrade not applied. |

# 3. Test Strategy

| Test Level | Purpose | Current State | Exit Evidence |
| --- | --- | --- | --- |
| Static verification | Detect lint, type, schema, and production compilation defects. | Executed for lint, TypeScript, and build. | Command output and CI logs. |
| Unit and security | Validate deterministic policies, parsers, state predicates, grading, rate limits, signatures, and device normalization. | 30 passed. | Node test output. |
| Browser contract | Validate public UI, recovery, redirects, security headers, registration rejection, and unsigned webhook rejection in desktop/mobile Chromium. | 14 passed. | Playwright report. |
| Authenticated browser | Validate code input, Free/Pro paywalls, AI/manual authoring access, and teacher-controlled lobby. | 8 skipped in default run. | Run with RUN_AUTHENTICATED_E2E=true against a disposable branch. |
| Integration | Validate Neon, Redis, S3/MinIO, Pusher, Gemini, SMTP, Google OAuth, and PayMongo test webhooks together. | Partially verified; formal evidence pending. | Preflight, provider logs, screenshots, database rows, downloaded evidence. |
| Physical device | Validate real phone camera, MediaRecorder, app switching, responsive exam flow, reconnect, and teacher laptop monitoring. | Pending controlled matrix. | Signed device test sheets and incident clips. |
| Performance/recovery | Measure concurrency, latency, retention, database restore, restart, and rollback behavior. | Backup restore previously exercised; repeatable evidence/load certification pending. | Load report, restore queries, recovery time, health and log records. |
| User acceptance | Confirm teacher, student, and administrator tasks with representative participants. | Pending. | Signed UAT forms and approved exceptions. |

# 4. Requirements Traceability Matrix

| Requirement | Test Coverage | Current Result | Remaining Evidence |
| --- | --- | --- | --- |
| FR-ROOM-001 to 003 | Browser input/visibility handlers and accepted violation types. | Code inspected; event contract unit-tested. | Real browser tab, clipboard, right-click, and OS shortcut evidence. |
| FR-PROC-001 to 003 | Phone-label threshold, valid events, strike cap, browser face/object/audio loop. | Unit contracts pass; implementation inspected. | Labeled lighting/device accuracy study and three-strike end-to-end run. |
| FR-MON-001 to 003 | Pro gating, Redis snapshots, Pusher channels, evidence authorization/download. | Server/client design present. | Teacher physical monitoring run; WebRTC receiver is incomplete. |
| FR-GEN-001 to 002 | Pro entitlement and AI generation Route Handler. | Entitlement unit tests pass. | Gemini valid/malformed/quota/error integration evidence. |
| FR-AUTH-001 to 002 | Password policy, OTP scope, public recovery flow, anonymous redirects, role checks. | Unit and public browser checks pass. | Google OAuth and SMTP end-to-end on stable HTTPS origin. |
| FR-QUIZ-001 to 004 | Access predicate, code normalization, grading, locked answers, lifecycle and retake code. | Unit tests pass; authenticated browser scenarios skipped. | Enable disposable authenticated E2E and verify live database transitions. |
| FR-EVID-001 to 002 | File signature, type, size, duration, ownership, S3 store/read/delete design. | Code inspected and build passes. | Capture/play/download 3-5 second clips on Chrome, Edge, Android, and iOS where supported. |
| FR-SUB-001 to 003 | Free five-quiz rule, Pro unlimited/AI rule, webhook HMAC/mode/parser/refund tests. | Unit tests pass; PayMongo test mode only. | Signed provider webhook and subscription persistence walkthrough. |
| FR-ACCOUNT-001 to 002 | Recovery UI, anti-enumeration design, session revocation, safe notification destinations. | Unit/public browser checks pass. | Mailbox delivery, reset from second session, notification navigation by role. |
| FR-DEVICE-001 | Desktop/mobile user-agent normalization and strict/reduced/unsupported decisions. | 4 device-capability unit tests pass. | Real device/browser capability matrix. |
| Performance/availability | Production build, Redis/S3 health dependency, Docker healthcheck, migration/preflight scripts. | Build passes. | Formal load, latency, failover, recovery-time, and stable-host monitoring evidence. |

# 5. Detailed Test Case Specification

## 5.1 Authentication, Security, and Account Tests

| ID | Scenario | Expected Result | Status |
| --- | --- | --- | --- |
| TC-AUTH-001 | Register with a weak password. | HTTP validation rejects the request before persistence. | PASS - unit/browser. |
| TC-AUTH-002 | Log in with valid credentials and role. | Correct HttpOnly role cookie and dashboard access. | Pending authenticated integration. |
| TC-AUTH-003 | Request password reset for known and unknown email. | Generic response prevents account enumeration; known account receives OTP. | Public UI pass; SMTP pending. |
| TC-AUTH-004 | Reset password, then reuse an older session. | New password succeeds and old sessionVersion is rejected. | Pending authenticated integration. |
| TC-AUTH-005 | Student requests teacher/admin API. | HTTP 401/403 without protected data. | Code inspection; route-browser matrix pending. |
| TC-AUTH-006 | Open protected dashboard anonymously. | Redirect to login on desktop and mobile. | PASS - 2 browser runs. |
| TC-AUTH-007 | Inspect response security headers. | CSP, frame denial, nosniff, referrer and permissions policies are present. | PASS - 2 browser runs. |
| TC-AUTH-008 | Google sign-in on stable public HTTPS origin. | Verified Google credential creates/links correct role and session. | Pending external acceptance. |

## 5.2 Quiz, Answer, and Retake Tests

| ID | Scenario | Expected Result | Status |
| --- | --- | --- | --- |
| TC-QUIZ-001 | Paste a current long access code on mobile. | Normalization preserves the complete code up to 64 characters. | Unit pass; authenticated browser skipped. |
| TC-QUIZ-002 | Student enrolls before teacher start. | Lobby remains visible; questions/start control remain unavailable. | Unit pass; authenticated browser skipped. |
| TC-QUIZ-003 | Teacher starts a valid active quiz. | Quiz and enrolled attempts transition atomically to in_progress. | Pending authenticated integration. |
| TC-QUIZ-004 | Submit a choice from another question/quiz. | Server rejects the choice; grading ignores it. | PASS - unit. |
| TC-QUIZ-005 | Change an already recorded answer. | First locked answer remains authoritative. | PASS - unit. |
| TC-QUIZ-006 | Disconnect and reconnect during an attempt. | Local state survives; server autosave restores allowed answers and deadline. | Pending real-device integration. |
| TC-QUIZ-007 | Submit twice concurrently. | One transaction completes; the other returns conflict. | Code inspection; concurrency integration pending. |
| TC-QUIZ-008 | Approve a completed retake request. | New incremented attempt is created; original attempt/evidence remains unchanged. | Schema/code verified; integration pending. |

## 5.3 Proctoring, Monitoring, and Evidence Tests

| ID | Scenario | Expected Result | Status |
| --- | --- | --- | --- |
| TC-PROC-001 | No face, multiple faces, gaze direction, visible phone, or remote-like phone is presented. | Debounced supported violation type is produced at the configured confidence. | Logic pass; labeled camera study pending. |
| TC-PROC-002 | Switch tab/app, exit fullscreen, use clipboard, or press detectable screenshot shortcut. | Supported browser event is recorded; platform-suppressed OS events are not falsely claimed. | Shortcut/event unit pass; physical run pending. |
| TC-PROC-003 | Accumulate three accepted incidents. | Server caps the count and client auto-submits once. | Pending end-to-end. |
| TC-MON-001 | Pro teacher opens Live Monitor while student is active. | Authorized snapshots/events update the correct student card. | Pending two-device integration. |
| TC-MON-002 | Free teacher calls monitoring/evidence/report API. | HTTP 403 with subscription-required response. | Entitlement logic pass; authenticated browser skipped. |
| TC-EVID-001 | Upload valid 3-5 second WebM/MP4 incident evidence. | Signature/type/duration/size/ownership pass; private object and metadata are saved. | Pending storage integration. |
| TC-EVID-002 | Upload invalid, oversized, short, long, or wrong-owner evidence. | Request is rejected without orphaned permanent evidence. | Code inspection; negative integration pending. |
| TC-EVID-003 | Authorized teacher plays and downloads evidence. | Correct media headers and protected bytes are returned. | Pending teacher acceptance. |
| TC-EVID-004 | Evidence reaches retention cutoff. | Object and EvidenceFile metadata are removed by maintenance. | Pending scheduled-maintenance integration. |

## 5.4 Subscription, Integration, and Operations Tests

| ID | Scenario | Expected Result | Status |
| --- | --- | --- | --- |
| TC-SUB-001 | Free teacher creates five manual quizzes and attempts a sixth. | First five allowed; sixth rejected; deletion does not reset lifetime counter. | PASS - unit policy; authenticated UI skipped. |
| TC-SUB-002 | Free teacher requests AI Create. | Rejected with subscription requirement. | PASS - unit policy; authenticated UI skipped. |
| TC-SUB-003 | Active Pro teacher creates manual/AI quizzes and relogs. | Unlimited creation and entitlement persist until end date. | Unit policy pass; persistence integration pending. |
| TC-PAY-001 | Unsigned, stale, mismatched-mode, or replayed webhook. | Rejected or idempotently ignored; subscription is not duplicated. | Signature unit/public browser pass; provider replay pending. |
| TC-PAY-002 | Valid PayMongo test paid/refund events. | Payment/subscription state and refund adjustment persist atomically. | Parser unit pass; provider integration pending. |
| TC-OPS-001 | Run production build. | Compilation, TypeScript, route generation, and optimization complete. | PASS. |
| TC-OPS-002 | Call readiness with PostgreSQL, Redis, and S3 healthy/unhealthy. | 200 only when all healthy; otherwise 503. | Implementation inspected; fault-injection pending. |
| TC-OPS-003 | Restore a Neon snapshot to an isolated branch and compare counts/migrations. | Restored users/quizzes/attempts/payments/migrations match source snapshot. | Previously exercised; attach dated evidence to final test package. |
| TC-OPS-004 | Run certified classroom load and latency test. | Measured thresholds are documented without invented capacity. | Pending. |
| TC-DEP-001 | Audit production dependencies. | No unaccepted high-severity advisory. | FAIL / OPEN - Prisma/mysql2 advisory chain. |

# 6. Test Execution and Evidence Control

Every execution record shall include the test ID, requirement ID, build/commit identifier, tester, date, environment, preconditions, test data, expected result, actual result, evidence location, defect ID, disposition, and reviewer sign-off. Screenshots alone are insufficient for database or webhook tests; retain the corresponding sanitized logs or database queries. Evidence clips must follow the same access and retention controls as application evidence.

| Evidence Type | Minimum Record | Retention/Handling |
| --- | --- | --- |
| Automated command | Command, exit code, summary, commit hash, environment. | CI artifact or signed local execution log. |
| Browser test | Project/device, scenario, status, trace/screenshot on failure. | Playwright report; redact credentials and tokens. |
| External provider | Sanitized request/event identifier, timestamp, provider status, resulting database state. | Never store API keys, OTPs, full signatures, or payment credentials. |
| Physical device | Device/OS/browser version, network, permissions, steps, video/screenshot, observer. | Consent-controlled test account and bounded evidence retention. |
| Recovery/load | Dataset snapshot, workload, duration, percentiles, errors, recovery point/time. | Store with release acceptance package. |

# 7. Defect Classification and Current Findings

| Severity | Definition | Release Rule |
| --- | --- | --- |
| Critical | Credential exposure, unauthorized protected-data access, data loss, incorrect grading at scale, payment entitlement forgery, or service-wide outage. | Blocks all acceptance and deployment. |
| Major | Required feature fails, evidence cannot be protected/retrieved, quiz state can be bypassed, or supported device workflow cannot complete. | Blocks release unless formally corrected and retested. |
| Moderate | Degraded reliability, incomplete integration, inconsistent administration behavior, or important test coverage gap with a safe workaround. | Requires owner, mitigation, and approved deadline. |
| Minor | Cosmetic, wording, documentation, or low-impact usability issue with a safe workaround. | May be deferred with tracking. |

| Finding | Classification | Required Action | Status |
| --- | --- | --- | --- |
| High and moderate mysql2 advisories reported through Prisma tooling. | Dependency gate - Major until assessed | Track upstream fix or safe upgrade; verify PostgreSQL-only runtime exposure; do not force a breaking downgrade without regression tests. | Open. |
| Teacher monitor lacks the receiver half of the student WebRTC signaling implementation. | Feature completeness - Moderate | Implement/test receiver and TURN strategy or remove WebRTC claim and retain snapshots as the formal design. | Open; snapshot fallback works by design. |
| Eight authenticated browser scenarios skipped in the default run. | Coverage - Moderate | Run with opt-in flag and disposable database, retain report. | Open. |
| Overlapping admin user-update endpoints have different plan names/logging/event behavior. | Maintainability - Moderate | Consolidate one contract and regression-test suspension/subscription administration. | Open. |
| Real-device detection, OAuth/SMTP, PayMongo provider flow, load, and UAT evidence are incomplete. | Acceptance evidence - Major for final deployment | Execute controlled matrices before declaring production-ready. | Pending. |

## Feature Contribution Matrix

| Feature or Deliverable | Primary Role | Supporting Role | Evidence |
| --- | --- | --- | --- |
| Test planning, traceability, acceptance coordination | Project Manager | Backend and Frontend Developers | STD, SRS mapping, review and sign-off records. |
| Unit/security, API, database, billing, deployment tests | Backend and Database Developer | Project Manager | tests directory, scripts, CI, Prisma and service logs. |
| Responsive UI, browser, mobile, exam-client tests | Frontend Developer | Backend Developer | Playwright specs, device matrix, UI evidence. |
| Integrated proctoring and acceptance tests | All members | Adviser and representative users | Controlled scenario sheets, incident media, UAT records. |

# 8. Acceptance Criteria and Current Decision

All Critical and Major defects are closed and retested, or the evaluation panel has approved a documented exception.

The dependency audit has no unaccepted high-severity finding.

All authenticated desktop/mobile browser scenarios pass against a disposable production-like database.

Representative laptop and phone sessions demonstrate waiting, start, answer, reconnect, auto-submit, monitoring, 3-5 second evidence, playback, and download.

Google OAuth, SMTP recovery, Pusher, Redis, object storage, Gemini fallback, and signed PayMongo test webhooks have retained integration evidence.

Backup restoration, rollback, maintenance, health failure, load/latency, and UAT evidence are signed and archived.

Current decision: CONDITIONALLY VERIFIED FOR CONTROLLED ACCEPTANCE TESTING, NOT YET FULLY ACCEPTED FOR PRODUCTION DEPLOYMENT. The application passes unit, lint, type, production-build, and public browser gates, but the open dependency advisory and incomplete authenticated, physical-device, external-integration, load, and UAT evidence prevent an unconditional production-ready claim.